Kairos — Technical state

Kairos — Technical state, sales-readiness audit

_As of 2026-05-17. Source: deep-audit subagent on the full repo._

Phase 1 working end-to-end

SSE streaming chat (Gemini Flash + Ollama fallback) via FastAPI in services/harness/.

Persisted SQLite approval queue across CLI + web (HumanInTheLoopMiddleware on LangGraph interrupts — survives process restarts).

Markdown vault I/O with FTS5 + wikilink graph + lint (services/memory/).

Ingest / solve cycle — plan → approve → apply, with multi-file atomic updates.

Multi-brain support — registry bootstraps Bruno's Brain + Deloitte's Brain on startup; cross-brain wikilinks work.

Typer CLI — kairos ask, kairos approvals, kairos brains, kairos switch.

Force-directed graph view with click-to-peek 3D flashcard.

Hot.md cache — ~500-token working set loaded into every prompt.

Partial voice endpoints — STT + TTS plumbing in voice.py, dashboard client tools.

Audit log ✅ — logs/audit.jsonl now wired (added 2026-05-17). Tool calls, tool results, approval lifecycle.

Vapor — claims that don't match the code

Caught during the audit. Don't demo or promise these until they ship.

Gmail / Calendar tools — placeholders in policies/actions.yaml, no bodies in memory_tools.py.

HEARTBEAT.md scheduler — identity file exists, no daemon. The 07:00 DND drain and morning digest are doc concepts.

Telegram channel — deferred to Phase 2.

NemoClaw sandbox — Phase 4. Approval gates are policy-soft, no kernel isolation.

Credential stripping — secrets load straight into LLM prompts.

Full gesture pipeline — MediaPipe skeleton, but approval gestures aren't wired end-to-end.

Network proxy / `policies/network.yaml` enforcement — not implemented.

Productization blockers (~5–7 weeks of work for sale to anyone-but-Bruno)

Hardcoded paths. repo_root() walks for policies/ + identity/. No multi-tenant data isolation.

No auth. Memory:8001 and harness:8002 both have CORS but no token check.

Single-tenant assumption. vault/ is shared globally; no tenant_id scoping.

Secrets handling. API keys load directly into prompts; no redaction at the model boundary.

Windows-only deploy. run.ps1 is PowerShell. No Docker, no systemd, no health checks.

Frontend hardcodes. apps/web/src/lib/api.ts pins localhost:5173 / 8001 / 8002.

No telemetry / billing. No structured logs, no cost attribution, no usage metering.

No CI. No GitHub Actions, no automated test runs on push.

Onboarding. USER.md is a static file; timezone + DND hours are hardcoded as Europe/Madrid / 01:00–07:00.

Genuine moat (defensible)

Approval gate on persisted LangGraph interrupts — most agent stacks pause in memory or freeze the whole thread. Kairos persists the interrupt to SQLite, allows any channel (web/CLI/gesture) to resolve it, and resumes the same thread with full state. Hard to bolt on retroactively.

Markdown-as-source-of-truth — no vector DB lock-in. Diffable, versionable, hand-editable. FTS5 is just a search accelerator over the disk files.

Wikilink graph + lint — orphans, broken links, schema violations. Drives both navigation and integrity checks. Harder than flat-document search, harder than generic knowledge graphs.

Multi-channel approval queue — same DB visible from web + CLI + (future) gesture/Telegram. No channel amnesia.

Hot cache pattern — ~500-token always-loaded working memory, editable, compactable. Cheaper than fine-tuning, more robust than RAG.

Commodity layers (not a moat)

LangChain 1.x, Deep Agents, Gemini Flash, FastAPI, React 19, SQLite, Vite, Typer. Replace any of these and the product still works.

Vault / brain examples already in the repo

Bruno's Brain — research / career intellectual history. AI forecasts, intellectual contacts, project history. Useful for self-demo but not for sales — talks to a CFO about Daniel Kokotajlo and Vannevar Bush.

Deloitte's Brain — work-relationship manager. Colleague names, client engagements (Almirall, Vera, Disease360), Deloitte career ladder. Closer to a sales demo but Deloitte-flavored.

Missing for the wedge demo — fractional-CFO-shaped brains. See `marketing/loom-script.md` for the Acme SaaS Inc + Beacon Logistics scaffold.

Verdict in one paragraph

Phase 1 is more complete than the roadmap implies. The approval gate, markdown vault, FTS5, wikilink graph, multi-brain registry, and CLI all work end-to-end. The audit log gap is closed (2026-05-17). What's missing is everything between "works on Bruno's Windows machine" and "a fractional CFO can sign up and pay" — multi-tenant scoping, auth, hosted deploy, billing. ~5–7 weeks of plumbing. The moat is real and the demo can be honest if we don't oversell Gmail, voice, or gesture features that haven't shipped.

Related docs

`docs/business/strategy.md` — wedge, ACV, GTM.

`docs/07-roadmap.md` — the original (pre-commercialization) phase plan.